**PROJECT REPORTING: Guru99 Bank**

*Generated: 2023-08-12*

**Version History**

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Version** | **Written by** | **Revision Date** | **Approved by** | **Approval Date** | **Outline** |
| 1.0 | Sara Hacheche/ Buga Diana | 2023-08-12 | Krishna | 2018-Feb-20 | Created |

**Project Reporting: Guru99 Bank** Page 2 of 4

**1. PROJECT OUTLINE**

* Project Name: Guru99 Bank
* Project Description: Testing the net banking facility of the esteemed “Guru99 Bank”
* Project Director: Krishna Rungta
* Date Approved: 2023-08-05
* Estimated Completion Date: 2023-08-12

**2. CURRENT COST**

* Estimated Total Cost: 100,000$
* Total Spend to Date: 40,000$
* Planned Spend to Date: 42,000$
* Forecast Spend: 50,000$

**3. CURRENT SCHEDULE**

The project is currently ahead of schedule.

**4. CURRENT RESOURCE**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **No.** | **Name** | **Quantity** | **Status** | **Remark** |
| 1 | Web Server | 1 | Good |  |
| 2 | Database Server | 1 | Good |  |
| 3 | Tester | 3 | Lack of human resource | One tester on 3-day leave, requiring overtime |
| 4 | Developer | 2 | Good |  |

**5. CURRENT QUALITY**

Current Test Result Metrics:

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Test cases** | **Pass** | **Failed** | **Total Executed** | **Total TCs** | **Pass rate** | **Run Rate** |
| 8 | 8 | 0 | 8 | 90% | 100% | 0% |

Defect Metrics:

* Defect Rejection Ratio: 0%
* Defect Leak Ratio: 0%
* Total Defects: 0

**6. CRITICAL ISSUES AND DECISIONS REQUIRED**

No critical issues or decisions requiring attention at the moment.

**7. This is all my screen shot :**





















